AWS First Cloud AI Journey – Project Plan

[AWS FireMan] – [FPT University] – [Cloud Health DashBoard]

[1/12/2025]

- TABLE OF CONTENTS

1	BACKGROUND AND MOTIVATION	3

1.1	EXECUTIVE SUMMARY	3

1.2	PROJECT SUCCESS CRITERIA	3

1.3	ASSUMTIONS	3

2	SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM	4

2.1	TECHNICAL ARCHITECTURE DIAGRAM	4

2.2	TECHNICAL PLAN	6

2.3	PROJECT PLAN	8

2.4	SECURITY CONSIDERATIONS	9

3	ACTIVITIES AND DELIVERABLES	10

3.1	ACTIVITIES AND DELIVERABLES	10

3.2	OUT OF SCOPE	12

3.3	PATH TO PRODUCTION	13

4	EXPECTED AWS COST BREAKDOWN BY SERVICES	13

5	TEAM	15

6	RESOURCES & COST ESTINATES	17

7	ACCEPTANCE	18

BACKGROUND AND MOTIVATION

EXECUTIVE SUMMARY

This project focuses on developing an AWS Cloud Health Dashboard designed for students, product owners, engineers, and organizations that need a unified and simplified view into their AWS infrastructure. The platform addresses common operational problems such as the lack of centralized visibility across all regions, difficulty monitoring resource usage, fragmented security alerts, and limited cost transparency.

By leveraging AWS native services including EC2, CloudWatch, SecurityHub, Cost Explorer, and DynamoDB, the solution provides automated multi-region scanning, cost breakdown, security findings aggregation, and performance metrics, all accessible through an API-backed web dashboard. AWS was selected for its scalability, integrated billing and monitoring systems, native metric collection, and serverless-friendly architecture suitable for low-cost workloads.

The final deliverable includes a full web dashboard, backend API services, automated resource and security scanning, and optional email notifications for critical alerts. This system reduces manual AWS monitoring effort, improves visibility, enhances resource governance, and demonstrates practical adoption of AWS Well-Architected principles.

PROJECT SUCCESS CRITERIA

Success for this project is evaluated through measurable operational and technical outcomes:

- Ability to scan all AWS regions in ≤ 60 seconds.

- Display total EC2 instance count and per-region breakdown.

- Aggregate CloudWatch metrics across multiple regions.

- Critical SecurityHub/GuardDuty findings trigger notifications.

- Backend API maintains > 99% uptime under expected usage load.

- Dashboard provides centralized visibility without console-hopping.

These criteria ensure the system achieves cost transparency, operational efficiency, and reliable cloud resource monitoring.

ASSUMTIONS

The project is designed under the following assumptions and constraints:

- Runs under AWS Free Tier or minimal-cost usage, cost efficiency is a core requirement.

- Application currently operates in a test environment with no production traffic.

- SecurityHub findings may be limited depending on feature enablement and account configuration.

- Implementation uses a single AWS account rather than a multi-organization setup.

- IAM permissions and role provisioning must be granted externally by account administrators.

- Frontend UI is required at MVP stage, backend API alone is not sufficient for delivery.

These assumptions define the scope and boundaries for execution, risk awareness, and deployment feasibility.

SOLUTION ARCHITECTURE / ARCHITECTURAL DIAGRAM

TECHNICAL ARCHITECTURE DIAGRAM

The proposed solution is a cloud-native monitoring and governance platform deployed fully on AWS. It consists of a web dashboard, a backend API layer, and a set of AWS service integrations that collect, aggregate, and present operational, security, and cost data across the account.

At a high level:

- Network & Compute

  - The application is hosted on Amazon EC2 instances inside a VPC.

  - Both the frontend (React) and backend API (FastAPI + Python) are deployed on EC2, fronted by an Application Load Balancer (ALB) and AWS WAF in public subnets.

  - Future iterations will move application servers into private subnets with ALB/WAF in public subnets for improved network isolation.

- Application Layer

  - The backend API is built with FastAPI, exposing endpoints for:

    - EC2 inventory and cost estimation

    - S3 usage metrics

    - CloudWatch metric aggregation

    - SecurityHub and GuardDuty findings

    - Cost Explorer summaries and forecasts

  - The frontend is a React-based dashboard consuming these APIs to provide:

    - Centralized resource visibility across regions

    - Cost breakdown and trends

    - Security posture overview

    - Critical alert panels and notification configuration

- Data, Caching, and Integration

  - DynamoDB is used for storing configuration, cached summaries, and metadata required by the dashboard (e.g., saved views, alert settings).

  - Redis is used as a caching layer to reduce repeated AWS API calls and improve response times for frequently accessed dashboards and summaries.

  - The backend integrates with:

    - Amazon EC2, S3, CloudWatch, Cost Explorer, SecurityHub, and GuardDuty via AWS SDK.

    - Amazon SNS / email services to send critical and daily summary notifications to users.

- Security & Identity

  - Access to AWS services is performed through IAM roles with least privilege, rather than hard-coded credentials.

  - End users authenticate to the dashboard using JWT-based authentication, backed by AWS access key–based verification for authorized operators.

  - Encryption keys are managed using AWS KMS and application-level Fernet encryption, and secrets are not stored directly in code.

- Operations & Monitoring

  - CloudWatch Logs and Metrics are used for application and infrastructure observability.

  - SecurityHub and GuardDuty provide continuous security finding aggregation, which is consumed by the dashboard and used to trigger notifications.

  - Deployment for MVP is performed manually, with AWS CodeBuild and AWS CodePipeline planned for integration to automate builds, tests, and deployments in subsequent phases.

The architecture follows AWS Well-Architected principles by separating concerns between presentation, API, and data layers; using managed services for observability and cost management; and progressively hardening security and network boundaries over time.

Tools and Technologies Used / Proposed

- Backend: Python, FastAPI

- Frontend: React

- AWS Services:

  - EC2, VPC, ALB, WAF,Certificates Manager

  - DynamoDB

  - CloudWatch(metrics and logs), Cloud trail

  - Cost Explorer

  - SecurityHub, GuardDuty

  - S3 (where applicable)

  - SNS / email for notifications

  - KMS for key management

- Caching: Redis

- CI/CD (planned): AWS CodeBuild, AWS CodePipeline

- Dev Process & Collaboration: Git-based source control, Agile Scrum with 2-week sprints

You can draw the architecture diagram using AWS official icons showing:

- User → ALB/WAF → EC2 (React + FastAPI)

- EC2 → DynamoDB, Redis

- EC2 → EC2 API / S3 / CloudWatch / Cost Explorer / SecurityHub / GuardDuty

- EC2 → SNS/email for alerts.

TECHNICAL PLAN

The project will be implemented in iterative phases, starting with a functional MVP and progressively expanding monitoring coverage and automation.

- Backend & API Layer

  - Implement core FastAPI services to:

    - Scan EC2 instances across all regions and summarize count, state, and basic cost estimates.

    - Aggregate CloudWatch metrics (e.g., CPU utilization) across regions.

    - Retrieve and summarize SecurityHub/GuardDuty critical findings.

    - Integrate Cost Explorer to show total cost, cost by service, cost by account, and cost forecasts.

  - Introduce Redis-based caching to reduce redundant AWS API calls and ensure responsive dashboards.

- Frontend Dashboard

  - Develop a React-based dashboard that consumes the backend API.

  - Provide views for:

    - EC2 inventory and utilization

    - S3 storage usage (where applicable)

    - Cost overview and breakdown

    - Security findings overview

    - Critical alert panel and notification configuration

- Notifications and Automation

  - Implement critical alert notifications using email/SNS for high-severity findings.

  - Implement daily summary sending (e.g., daily digest of cost and security posture).

  - Add email verification to ensure only authorized recipients receive notifications.

- Deployment Approach

  - MVP deployment is performed manually to EC2 instances, using:

    - AWS CodeBuild to build artifacts.

    - AWS CodePipeline to orchestrate the build/release steps where applicable.

  - Future phases will standardize deployment through fully automated CI/CD pipelines and, if required, Infrastructure as Code.

- Future Enhancements (Post-MVP)

  - Lambda-based background scanning and scheduled tasks.

  - AI-driven anomaly analysis for cost and metrics.

  - VPC subnet–level scanning and future RDS visibility.

  - Deeper multi-account support and organization-wide views.

All critical paths (authentication, multi-region scanning, cost queries, and notifications) will be covered with unit and integration tests, and test cases will be documented in a separate appendix.

PROJECT PLAN

The team will adopt the Agile Scrum framework with 2-week sprints, enabling iterative delivery and continuous feedback.

- Team Structure

  - Tuan – Project Manager / DevOps / Backend Engineer

  - Dinh – Backend Engineer

  - Huy – QA Engineer / Backend Engineer

  - Nhi – Frontend Engineer

- Roles and Responsibilities

  - Project Manager / DevOps (Tuan):

    - Overall project coordination, sprint planning, and progress tracking.

    - Environment setup, deployment pipelines, and operational readiness.

  - Backend Engineers (Tuan, Dinh, Huy):

    - Design and implement FastAPI services and AWS integrations.

    - Implement caching, security integrations, and cost/security aggregation logic.

    - Support unit and integration testing.

  - QA / Backend (Huy):

    - Define and execute test scenarios for APIs and UI.

    - Verify functional, performance, and regression behavior across releases.

  - Frontend (Nhi):

    - Develop the React-based dashboard and integrate with the backend API.

    - Ensure UI usability, clarity for non-technical users, and visual consistency.

- Process and Cadence

  - Sprint Length: 2 weeks.

  - Ceremonies: Sprint Planning, Daily Standups (as feasible), Sprint Review, and Retrospective.

  - Communication: Primarily via online collaboration tools (e.g., chat, issue tracker, and shared documentation).

  - Knowledge Transfer:

    - Internal documentation of APIs, architecture decisions, and deployment steps.

    - Demo sessions at the end of key sprints to showcase features to stakeholders (e.g., mentors, instructors, AWS contacts).

This approach ensures continuous visibility into progress, early risk identification, and flexibility to adjust scope based on feedback.

SECURITY CONSIDERATIONS

Security is incorporated following AWS best practices across five key areas: access, infrastructure, data, detection, and incident management.

- Access

  - Use of IAM roles with least privilege, ensuring the application only has the minimum required permissions to access AWS services (EC2, S3, CloudWatch, Cost Explorer, SecurityHub, GuardDuty).

  - Application authentication using JWT tokens, with AWS access key–based validation for authorized operators.

  - No AWS access keys or secrets stored directly in source code; secrets are injected via environment variables or secure configuration mechanisms.

- Infrastructure

  - Application hosted on EC2 within a VPC, currently using public subnets with ALB/WAF, with a roadmap to move compute instances into private subnets.

  - Use of AWS WAF and ALB to protect against common web exploits and to centralize inbound traffic control.

  - Planned refinement of network security groups and VPC layout to further restrict access pathways.

- Data Protection

  - Encryption of sensitive configuration values using AWS KMS and application-level Fernet encryption.

  - TLS termination at ALB, ensuring encrypted communication between end-users and the application.

  - No storage of plaintext AWS credentials, and no long-term secrets embedded in application code or static configuration files.

- Detection and Monitoring

  - Use of GuardDuty to detect suspicious activities and potential threats within the AWS account.

  - Integration with SecurityHub to aggregate and centralize security findings.

  - Planned enablement of AWS CloudTrail logging for tracking API calls and account activity as part of future security hardening.

  - CloudWatch metrics and logs used for monitoring application health and resource behavior.

- Incident Management and Alerting

  - Critical findings and anomalies will trigger email/SNS-based alerts, enabling timely response to high-severity issues.

  - Application-level rate limiting implemented in FastAPI to reduce potential abuse or denial-of-service conditions.

  - As the project matures, documented runbooks and incident response procedures will be defined for handling security events and operational incidents.

MFA enforcement is not currently planned at the application layer (as this is a student/POC-level environment), but AWS account–level MFA is strongly recommended for administrative access and will be adopted where feasible.

ACTIVITIES AND DELIVERABLES

ACTIVITIES AND DELIVERABLES

The project follows an Agile Scrum approach, delivered across 6 sprints over 12 weeks, with a development load equivalent to 1.5–2 man-days per sprint based on student availability (12–18 hours/week). The initiative is scoped as a proof-of-concept (PoC) rather than a full commercial deployment, focusing on functional monitoring, security aggregation, and cost visibility across AWS services.

| Project Phase | Timeline | Activities | Deliverables / Milestones | Est. Man-Day |
| --- | --- | --- | --- | --- |
| Assessment | Week 1 | • Requirements gathering • Scope definition & AWS services evaluation • Well-Architected alignment review | • Project brief finalized • Service integration plan approved | ~2 man-days |
| Infrastructure Setup | Week 2–3 | • EC2 environment setup • Networking & IAM role provisioning • Redis, DynamoDB, ALB configuration | • Backend/Frontend environments deployed • IAM least privilege baseline completed | ~3 man-days |
| Core Component Development | Week 3–6 | • FastAPI backend implementation • EC2/CloudWatch/SecurityHub/CostExplorer scanners • React dashboard base UI | • API endpoints operational • Dashboard rendering core AWS data | ~6–8 man-days |
| Feature Expansion & Notifications | Week 6–8 | • Email alerting for critical findings • Daily summary notifications • JWT authentication integration | • Notification system working • Verified user email workflow | ~4 man-days |
| Testing & Go-Live PoC | Week 8–10 | • API integration tests • UI verification and performance checks • Load and resource scan reliability | • PoC dashboard operational end-to-end • Cloud resource visibility validated | ~3–4 man-days |
| Handover & Documentation | Week 11–12 | • User guide & architecture documentation • Demo presentation and walkthrough • Knowledge transfer between team members | • Project delivered with documentation • Demo environment & guide prepared | ~2 man-days |

This plan allows for iterative development, feature demonstration, and incremental refinement leading into a functional PoC release.

OUT OF SCOPE

The following items were discussed but are not included within the current MVP implementation due to timeline, security, and learning-scope constraints:

- No production-grade SLA or 24/7 uptime guarantee

- MFA integration into application authentication (JWT-only for now)

- Lambda-based scanning pipelines (future migration from EC2)

- AI anomaly cost/performance detection

- RDS scanning (DynamoDB-only monitoring this phase)

- Enterprise SSO or organizational IAM federation

- Hardened VPC private-subnet architecture (planned later)

In-scope enhancements for MVP include:

- Multi-account monitoring

- Automated CI/CD pipeline integration using CodePipeline/CodeBuild

- Private subnet migration and security network refinement (planned post-PoC)

PATH TO PRODUCTION

The current release functions as a working PoC demonstrating multi-service AWS visibility, cost analysis, and security alerting within a single-account environment. Several improvements are required to reach full production readiness:

- Required for Production Promotion

- Enable AWS CloudTrail logging for security auditing and API traceability

- Complete migration to private subnet + ALB/WAF public edge network architecture

- Expand alerting to structured routing (Slack, PagerDuty, OpsGenie)

- Strengthen CI/CD automation, testing coverage, and deployment rollback strategies

- Accepted Limitations for Student Scope

- Full penetration testing is not in scope

- MFA authentication not implemented (future upgrade to Cognito/SSO possible)

- Load & scale testing will be basic, not enterprise-level

- Incident response runbooks will be lightweight, not corporate-grade

- No commercial SLAs or uptime guarantees

This project delivers a strong foundation for a scalable production-ready monitoring platform, demonstrating core AWS observability, cost governance, and cloud security aggregation under real-world architectural patterns — with clear upgrade paths for enterprise adoption if extended.

EXPECTED AWS COST BREAKDOWN BY SERVICES

Link to AWS Pricing Calculator estimates: https://drive.google.com/file/d/18hjrvNhCpNTWaMdB12kT5HsXy4F2APf8/view?usp=sharing

The solution is designed to operate efficiently under AWS Free Tier eligibility, optimized for low-cost student and proof-of-concept usage. Resources run within ap southeast-1 (Singapore) with light traffic, periodic scanning, and minimal storage footprint.

Even under 24/7 operation, estimated cost remains low due to shared EC2 hosting, lightweight DynamoDB reads/writes, and consolidation of Redis caching into the same instance instead of using ElastiCache.

Estimated Monthly AWS Cost Summary

| AWS Service | Usage Assumption | Est. Cost/Month |
| --- | --- | --- |
| EC2 t3.micro | 1 instance × 730 hrs/month | ~$8.47/month (Free Tier applies — may reduce to $0) |
| DynamoDB On-Demand | <5 RCU, <3 WCU, 500MB | ~$0.60 – $1.20/month |
| S3 Storage + Requests | <10GB storage + infrequent logs/assets | ~$0.20 – $0.50/month |
| CloudWatch Metrics/Logs | <50 metrics, <1M log events | ~$0.30 – $1.50/month |
| SES Email Notifications | 3–50 emails/day | ~$0.10–$0.40/month |
| Secrets Manager | 1 secret | $0.40/month |
| CodePipeline | 1 pipeline | $1.00/month |
| CodeBuild | Free Tier (100 build min) | ~$0 (within included limits) |
| Redis Cache | Self-hosted on EC2 | $0 extra |
| Data Transfer Out | <10GB public traffic | ~$0.10 – $1.00/month |

Total Estimated Monthly Cost:

≈ $3.00 – $13.00 USD/month

During Free-Tier period, actual cost may be $0–$7/month, depending on EC2 credits.

Cost Assumptions

- Free-Tier EC2, DynamoDB, S3 consumption applies for majority of use.

- Single-region deployment (ap-southeast-1).

- Light traffic, <50 users simultaneous load expected.

- Scanners run on-demand/session-based, not continuously.

- No high-I/O workloads, no large data retention or log archival.

- Redis runs inside EC2 → avoids ~$15–$20/month ElastiCache cost.

Closing Note on Cost

This solution demonstrates real-world multi-service cloud visibility for less than the price of coffee, while maintaining observability, cost governance, and security posture aligned with AWS best practices.

If scaled to multi-account or production load, capacity planning and RI/Savings Plans could reduce cost further.

TEAM

Because this is a student-built Proof of Concept, the development team also represents the sponsor, stakeholders, and execution unit.

Executive Sponsor (Internal)

| Name | Title | Description | Email |
| --- | --- | --- | --- |
| Tuan | Project Sponsor & Technical Lead | Responsible for overall direction, architecture decisions, project delivery, and AWS deployment. | unviantruong26@gmail.com |

Project Stakeholders (Internal Roles)

| Name | Title | Stakeholder For |
| --- | --- | --- |
| Tuan | DevOps + Project Manager | AWS Infrastructure, CI/CD, Security controls |
| Dinh | Backend Developer | EC2, CloudWatch, Cost Explorer, DynamoDB API development |
| Huy | QA + Backend Support | Testing, bug reporting, endpoint verification |
| Nhi | Frontend Developer | UI/UX, dashboard rendering, authentication pages |

Project Team (Same as above — execution members)

| Name | Role | Responsibility Summary |
| --- | --- | --- |
| Tuan | DevOps / PM / Backend | Deployments, architecture, IAM & security, infrastructure planning |
| Dinh | Backend Developer | Core API functions, cloud service integration, caching layer |
| Huy | QA Engineer | Testing pipeline, bug validation, performance checks |
| Nhi | Frontend Developer | React dashboard, charts, metrics visualization |

Escalation Contacts

| Name | Title | Role |
| --- | --- | --- |
| Tuan | Technical Lead | Final decision maker for outages, critical bugs, deployment blockers |

RESOURCES & COST ESTINATES

This project is delivered as part of an academic OJT program, and therefore no commercial billing or manpower charges apply. All development work, infrastructure setup, testing, and documentation are performed by the student team at no monetary cost to the customer or AWS.

| Resource Type | Assigned Headcount | Responsibility | Cost |
| --- | --- | --- | --- |
| Solution Architect (Internal Student Lead) | 1 | Architecture, infrastructure, IAM, CI/CD pipeline | No cost – OJT |
| Engineers (Backend + Frontend) | 3 | API development, S3/EC2/Cost Explorer integration, UI dashboard | No cost – OJT |
| Other | N/A | — | None |

Since this is a non-commercial Proof-of-Concept, the project incurs no labor charges, and platform service usage remains under AWS Free Tier / low-cost configuration.

Cost Contribution

| Party | Contribution | Notes |
| --- | --- | --- |
| Customer | $0 | No billing involved |
| Partner (Student Development Team) | 100% time investment | Work completed as training/OJT requirement |
| AWS | $0 | Free tier credits & lightweight usage only |

ACCEPTANCE

Because this project is developed as a Proof-of-Concept under a student OJT program, formal contractual acceptance procedures are not required.

Project completion will be acknowledged when the following deliverables are fully functional and demonstrated successfully:

- AWS resource monitoring dashboard accessible through web UI

- Working FastAPI backend with EC2 / S3 / CloudWatch / Cost Explorer scanning

- Cost reporting and multi-region instance aggregation

- Basic alerting features operational (SES/Email) Documentation provided for setup, configuration, and usage

Acceptance Method:

- The project is considered accepted upon successful demo of all core MVP features listed above.

- Any minor defects discovered post-demo may be corrected iteratively as part of learning, not as contractual obligation.

- No formal rejection/return cycle exists as this is a non-commercial academic project.